

**Project Status Report**



**Project Name:** Ligtas Sakay Mobile Application

**Department:** National Commuters Association

**Focus Area:**

**Product/Process:** Mobile Application



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Dan Patrick R. Dizon | System Analyst |
| Lorina P. Maraya | Project Manager |
| Dwight Stephen Paolo C. Pilares | Developer |
| France | Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 09/27/16 | Ligtas Sakay Mobile Application Team | Changes on how the qrcode will be implemented or distributed to Taxi Drivers |
| 2.0 | 10/04/16 | Ligtas Sakay Mobile Application Team | Changes on how Report Button work |
|  |  |  |  |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

Planning and Analysis phase of the proposed system of the client was done. For the next months, we are focus to develop and finish the entire system based on our milestone.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

Development of the system was already started, but recently we just decided to change how report button work. Instead of directly send report to LTFRB just by using the application, we decided that we would use another application. Like for some application when you hit the button send it will give you a list of application (e.g. yahoo, gmail) that is installed on your phone.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Ligtas Sakay Mobile Application | | |
| Prepared By:  Ligtas Sakay Mobile Application Team | Date:  10/04/2016 | Reporting Period:  10/26/16 to 10/03/16 |
| Project Overall Status:  Done with Project Planning and Analysis for the system proposed, working with development phase | | |
| Project Summary: | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Completion of Planning and Analysis Phase (Proposed System) | | | | | * Finalize Event Table, Use Case Diagram, ERD, DD, CFD, DFD, Object Diagram, Class Diagram, Timing, State Diagram | 08/26/16 | 100% | Completed | |  |  |  |  | |  |  |  |  | |  | | | | |  |  |  |  | |  |  |  |  | |  |  |  |  | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Completion of Development Phase (Proposed System) | | | | | * Graphical User Interface | 07/15/16 | 100% | On Schedule | | * Scan Feature | 08/27/16 | 100% | On schedule | | * Report Button | 10/15/16 | 20% | Ahead of schedule | |  | | | | | * Danger Button | 11/15/16 | 0% | Ahead of schedule | | * Web Admin | 12/02/16 | 30% | Ahead of schedule | |  |  |  |  | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | |  |  | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | |  |  |  |  | |  |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Budget  Budget will have a lot of share on the implementation of the system since one of the main feature of the application is to scan to QR Code. We need to convince operator that the application can help their drivers to attract more passengers | 20% | 100% | 100% | None | | Taxi having more than one Driver | 20% | 50% | 50% | None | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | |  |  |  |  |  | |  |  |  |  |  | | | |
| **Project Recommendations**   |  | | --- | |  | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | To have an improvement on the report button | | | |
| **Related Project Information**   |  | | --- | |  | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

